|  | NOTE: Please review the notes below before listing any utility or entering any dates. |  |
| --- | --- | --- |
| Kansas City Power & Light | 4400 E. Front Street Kansas City MO 64141 | Electric | Rt. Lt. Rt. | 0+809 to 2+589 2+589 5+010 to 5+070 | X X | X X X | 10/30/98 | Under Construction | 4/1/99 |  |
| United Cities Gas | 730 N. Ridgeview Rd. Olathe, KS 66061 | Natural Gas | Rt. Rt. Rt. | 1+003 to 1+480 1+575 to 2+530 2+530 to 2+590 | X X | X | 10/19/98 | 3/11/99 | 4/1/99 |  |
| Southwestern Bell | 9444 Nall Overland Park KS 66207 | Telephone | Lt. Lt. Lt./Rt. Lt. Lt./Rt. Rt. Rt. Lt. Lt. Lt./Rt. Lt. | Phase I Conflicts 2+605 to 1+410 1+520 to 1+410 1+410 to 1+360 1+410 to 1+040 1+040 1+040 to 1+020 1+020 to 4+900 1+040 to 1+020 1+020 to 5+210 1+020 to 0+860 Phase II 2+605 to 1+410 | X X X | X X X X X X X X | 10/19/98 | Under Construction After fill construction | 4/15/99 30 Days |  |
| Time Warner Cable | PO Box 25567 Overland Park KS 66225 | Cable TV | Rt. Lt. To Rt. Lt. To Rt. Lt. To Rt. | 1+522 to 2+589 1+522 2+178 2+589 |  | X X X X | Franchise Agreement | 4/1/99 | 4/15/99 |  |
| Water District #1 of Johnson County | 7315 Frontage Road Merriam KS 66204 | Water Phase II | Lt. Lt. Lt. Lt. Lt. Lt. Rt. Lt./Rt. Rt. Lt. Lt. Lt. Lt. | 5+0.95 to 5+100 30’ Lt. CL 143rd 5+146 to 5+176 30’ Lt. CL 143rd 5+022 30’ Lt. CL 143rd 4+970 40’ Lt. CL 143rd 1+014( N. to 1+100( 51’ Lt. CL Quivira 1+320( N. to 1+490( 51’ Lt. CL Quivira 1+828( to 1+848( 70’ Rt. CL Quivira 2+180( to 2+230( 5+022( to 5+050( 45’ Rt. CL 137th 2+580( to 2+592( 51 Lt. CL Quivira 1+014( to 2+592( 32’ Lt. CL Quivira 2+230( N. to 2+580( 51’ Lt. CL Quivira 1+100( N. to 1+320( 51’ Lt. CL Quivira | X X X X X X X X X X | X | 10/27/98 | Under Construction After grading and storm sewer are complete | 4/1/99 4 to 6 weeks after |  |

| Johnson County Unified Wastewater Districts | 7311 W. 130th St., Suite 100 Overland Park KS 66213 | Sanitary Sewers | Rt. | 1+750 1+853 | X |  | N/A | To be performed by Roadway Contractor |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Williams Pipeline Company | 8001 College Boulevard Suite 200 Overland Park, KS 66210 | Petroleum Pipeline | Lt. Lt. Lt. | 4+946 to 4+978 4+978 to 5+028 5+028 to 5+131 | X X | X | 2/4/99 | 3/15/99 | 3/31/99 |  |
| City of Olathe Water | K-7 and Spruce Olathe, KS 66061 | Water |  | Not in Conflict |  |  |  |  |
| Jones Intercable | 4700 Selsa Road P.O. Box 2000 Independence, MO 64055 | Cable TV | Rt. | 0+800 to 0+930 |  | X | Franchise Agreement | 4/1/99 | 4/15/99 |  |

Note:  	If no utilities are within the limits of the project R/W, indicate NONE.								  Submitted by:

USE ONLY actual calendar month, day, year.  DO NOT use 30 days, 60 days, etc.

Utilities are to be moved as outlined under the KDOT BRUD Memo 84-10

Authorized City/County Official

Date

DOT Form 1304 – Revised 7/96