Pre Bid Meeting

2012 Street Improvement (Overlay)

(MR-1448)

April 30, 2012

- INTRODUCTIONS

- Larry Blankenship – Overland Park - PM/Design Engineer - 895-6007

- Guy Alon – Overland Park - Traffic Engineer – 895-6093

- Kathy Petrie – Overland Park – Primary Construction Inspector – 895-6033

- Ron Desota – Overland Park – Traffic Construction Inspector – 895-6226

- Material Testing – Kaw Valley

- PROJECT SCOPE AND OVERVIEW

- CARS Funding

- Mill and Overlay

- Curb and Gutter Remove and Replace

- Sidewalk Remove and Replace

- Signals

- Storm Sewer Structures

- Other Misc.

III.	GENERAL REQUIREMENTS

- Bid Date – May 8, 2012,  2:00 p.m., City Council Chamber

#### Project timing and Project Schedule

- Complete Asphalt Surface by October 1, 2012

- Complete all work by November 1, 2012

- Unspecified Curb and Gutter, and Unspecified Sidewalk locations will be identified prior to July 1, 2012.

- Review all measurement and payment

- Traffic Control submitted by the Contractor

- Insurance and Bonding requirements – (See IB-8 and IB-14)

- Regular working hours shall be limited to 7:00 AM to 6:00 PM (Monday through Friday) unless otherwise noted in the contract documents

- Please review and be familiar with all of the General Notes on Sheet 5 of the plans

- ADA compliant sidewalk ramps will be required

- Erosion control is required in accordance with City of Overland Park Code

- Underground utility conflicts are not anticipated on the project. The contractor is responsible for locating all utilities prior to work and coordinating with all utilities (See GC-49, and Project Special Provision 1.16)

- Questions