City of Overland Park, Kansas

Public Works Department

Project Procedures Manual Checklist

Phase II – Preliminary Design

Project Number/Name/Description   _________________________________________

______________________________________________________________________

City Project Engineer/Manager   ____________________________________________

Consultant - Staff Design    ________________________________________________

City Project Team     _____________________________________________________

Funding Sources      _____________________________________________________

Project Schedule      _____________________________________________________

Date Initial   Task No.   Resp.      Task Description

____ ____          1         CTE/CE     Identify Project Team

____ ____        2          CTE/CE     Decide if City Staff to Design

____ ____          3          CTE/CE     Consultant Selection / Certification

____ ____          4              PM          Submit Project Description to Law Department.

Execute Ordinances – Resolution.

____ ____          5            PM          Prepare Project Schedule

____ ____          6              PM          Submit Cash Flow Projections (Engineering Cost)

____ ____          7           PM/CO     Schedule First Utility Meeting

____ ____          8              PM          Schedule Pre-Design Meeting

____ ____       9 -10        PM           Design Criteria. Standard Details

____ ____       11             PM          SMAC Preliminary Study

____ ____         12        CTE/CE     Other Agency Agreements (if applicable)

____ ____         13         CO/ST      Conduct Field Surveys

____ ____         14            PM           Continue Environmental Process

____ ____       15	CO/PM     Schedule First Public Information Meeting

____ ____         16         CO/PM      Begin Title Report Process

____ ____	 17   	CO/PM     Begin Geotechnical Report Process

____ ____        18       CO/PM    Submit Request for Design Exeptions to KDOT

____ ____        19       CO/PM    Prepare Field Check Plans

____ ____	  20      CO/PM     Distributre Plans to Utilities. Schedule Second Utility Meeting

____ ____         21        PM  	     Update Preliminary Cost Estimate

____ ____         22	   PM	     Update Preliminary Cash Flow Projection

____ ____         23	CO/PM     Distribute Plans for Field Check

____ ____	  24 	CO/PM     Submit Required Permit Applications

____ ____	  25	   PM	     Begin Field Check Plan Review

____ ____	  26	   PM	     Coordinate Electrical Service for Traffic Signals & Street Lights

____ ____         27        PM         Schedule Field Check Meeting

____ ____         28        PM         Execute Official Agreement with KDOT

____ ____         29        PM         Continue Environmental Process

____ ____         30        PM         Obtain Decision for Design Exeptions from KDOT

____ ____         31     CO/PE      Submit Right of Way Plans / Legal Descriptions

____ ____         32        PM         Hire Appraiser

____ ____         33        PM         Prepare Right of Way and Easement Documents

____ ____         34     CO/PM      Schedule Second Public Information Meeting

Checklist is to be completed by the Project Manager for each task. The checklist is to be printed at the completion of each Phase and place on the left side of the project file. If a task in not applicable enter "N/A" and provide short explanation.