March 14, 2008

Mr. Butch Adams

Miles Excavating, Inc.

P.O. Box 458

Basehor, KS 66007

NOTICE TO PROCEED

119TH STREET WIDENING FROM U.S. 69 TO RILEY (TH-0734)

Dear Butch:

This letter will serve as your Notice to Proceed for the above referenced project. In accordance with the contract documents, the work shall be completed as follows:

Begin construction on March 17, 2008.

Complete all Phase 1, 2 and 3 work and open all lanes to traffic by October 15, 2008.

Complete all Phase 4 restoration work (lawn sprinkler system, landscape restoration, sod, and permanent seeding) and all Phase 1, 2, 3, and 4 punch list items by November 15, 2008.

Please contact me with any questions at (913) 895-6042.

Sincerely,

WAYNE A. GUDENKAUF, P.E.

CIVIL ENGINEER, SENIOR

jnc

cc:	John E. Yoakum, P.E. – HNTB Corporation

Adam Pritchard, P.E. – KDOT

Email:	William D. Brown, P.E. – Director of Public Works	Alan Daniels – Construction Inspector II

Daniel G. Miller, P.E. – Acting City Engineer	Chris Hutton – Construction Inspector II

Larry E. Blankenship, P.E. – Acting Assistant City Engineer	Ron Hyland – Transportation Project Inspector II

Bruce L. Wacker, P.E. – Assistant City Traffic Engineer	Sean Reilly – Communications Manager

Mary Lou McCann – Contract Specialist

notice to proceed

Wayne Gudenkauf

2009-02-04

Public Works

City of Overland Park