# November 19, 2012

Mr. Jeff Shoemaker

Miles Excavating, Inc.

15063 State Avenue

Basehor, KS 66007

QUIVIRA ROAD WIDENING – 99TH STREET TO 105TH STREET (TH-0948)

## FINAL ACCEPTANCE LETTER

Dear Mr. Shoemaker:

Final inspection of the above reference project was made on November 1, 2012. The project was found to be complete and in accordance with the approved plans and specifications, less the following items to be completed during the maintenance period as indicated below:

1. Repair any damage to sod or fencing on Tracts 54, 55, and 56 caused as a result of utility line burial by April 1, 2013.

As always, notify the City of Overland Park inspector prior to initiating any construction activities.

In accordance with the General Conditions of the Contract Documents, the maintenance of the project by the Contractor will be for a period of two (2) years, beginning November 1, 2012.

Please contact me with any questions.

Sincerely,

# TONY ROME, P.E.,

# CIVIL ENGINEER, SR.

mif

Email: Daniel G. Miller, P.E. – City Engineer Janet Luessenheide – Engineering Technician, Senior

Alan Daniels – Construction Inspector, Senior Gregory Scharff – Superintendent, Public Works

Lorraine Basalo, P.E. – Supervisory Civil Engineer Jeff Hunt – Supervisor, Public Works Maintenance

Bruce L. Wacker, P.E. – Assistant City Traffic Engineer Dean Hornbacher – Supervisor, Public Works Maintenance

Irina Idelson – Engineering Technician, Senior Sean Ruis – Supervisor, Public Works Maintenance

Berry Lutz – Contract Specialist Richard Profaizer – Manager, Maintenance Operations

Jose Leon – Engineering Technician, Senior Cathy Wilson – Supervisor, Public Works Maintenance