SANTA FE DRIVE FROM 80TH STREET TO 83RD STREET

CITY OF OVERLAND PARK PROJECT NUMBER ST-0634

PUBLIC INFORMATION MEETING

AGENDA

Welcome and Introductions

Ward 1 – Councilmembers Terry Happer Scheier and Dave Janson

Sign In Sheet

City’s Web Site

To view the current status of the project, visit the city’s Web site at www.opkansas.org and see the link for Projects/Construction and the Interactive Road Projects Map.

Project Scope

Reconstructing Santa Fe Drive from 80th Street to 83rd Street

Reducing Santa Fe Drive from 4-lanes to 3-lanes from Robinson to Conser

Removing the signal at Conser and installing a roundabout

Reducing Santa Fe Drive from 4-lanes to 2-lanes from Conser to 80th Street

Adding additional on-street parking from Conser to 80th Street

Milling and overlaying Conser from Santa Fe Drive to 79th Street

Adding on-street parking and a sidewalk to the east side of Conser from Santa Fe Drive to 80th Street

Construction Phasing

Phase 1A

Construct Foster between Santa Fe Drive and 80th Street

Construct storm drainage system along the northwest side of Santa Fe Drive

Begin pavement removal along the northwest side of Santa Fe Drive

Phase 1B

Construct the northwest side of Santa Fe Drive from 83rd Street to 80th Street

Construct Lowell, Robinson, Newton, 81st Street and Conser

Phase 2

Construct the southeast side of Santa Fe Drive from 83rd Street to 80th Street

Construct Robinson and Newton

Construction Schedule

Complete the project before December 2004

Safety

Overland Park Elementary School

Santa Fe Commons Park

PLEASE HELP by keeping children away for the construction equipment and activities

Questions and Answers

Public Information Meeting Agenda

Wayne Gudenkauf

2005-05-18

Joe Archer

City of Overland Park