# January 6, 2006

Mr. Kyle M. Breshears

APAC- Kansas, Inc.  Kansas City Division

7355 West 162nd Terrace

P.O. Box 23910

Overland Park, KS  66283

143RD STREET (SWITZER ROAD TO ANTIOCH ROAD)

CITY PROJECT NO. TH-0358

## FINAL ACCEPTANCE LETTER

Mr. Breshears:

Final inspection of the above reference project was made on January 6, 2006.  The project was found to be complete and in accordance with the approved plans and specifications, less the following items to be completed during the maintenance period as indicated below:

- Remove and replace sod at the southwest corner of 143rd street and Switzer by April 30, 2006.

- Correct drainage by mill and overlay of the intersection of 143rd Street and Benson by June 1, 2006.

As always, notify the City of Overland Park inspector prior to initiating any construction activities.

In accordance with the General Conditions of the Contract Documents, the maintenance of the project by the Contractor will be for a period of two (2) years, beginning January 6, 2006.

Please contact me with any questions.

# DANIEL G. MILLER, P.E.,

# ASSISTANT CITY ENGINEER

Email:	Bill Ebel, P.E. – City Engineer

Scott Hobson – Construction Inspector, Senior

Ron Hyland – Transportation Project Inspector I

Daniel G. Miller, P.E. – Assistant City Engineer

Bruce L. Wacker, P.E. – Supervisory Civil Engineer

Bryce Pittman – Engineering Operations Specialist

Nancy Sappington – Contract Specialist

Cathy Wilson – Supervisor, Public Works Maintenance

Janet Luessenheide – Engineering Technician II

Gregory L. Scharff – Supervisor, Public Works Maintenance

Ron Ditmars – Supervisor, Public Works Maintenance

Dean W. Hornbacher – Supervisor, Public Works Maintenance

Jay Meador – Supervisor, Public Works Maintenance